## Slide 1: Invoice Extractor
A Bot that reads invoices and extract content
Date: July 25th , 2021

## Slide 2: Table of Content
Background & objectives – Slide no: 3
Scope – Slide no: 4
Activities and deliverables – Slide no: 5-7
Timeline and pricing – Slide no: NaN
Appendix – Slide no: NaN

## Slide 3: Background & Objectives
In the modern era where various technological developments, such as cloud-based apps and mobile devices, when paired with traditional, forms-intensive business procedures, have resulted in a massive increase in the amount of unstructured data gathered and managed by businesses.
Hence manually extracting data from PDFs, PDF forms, TXT and Images is a Hectic job.
Therefore our objective for this project would be to develop an data extraction platform, to assist organizations extract and utilize data trapped within Images, PDF forms, PDF’s, machine logs, and other unstructured data files.

## Slide 4: Scope
This project would currently work in the domain of finance in which it extracts data from Sale invoices and export it to CSV or JSON format.
The bot is trained on specific retailer’s invoices in order to make it learn the pattern’s within a particular invoice.
It is assumed that invoice pattern of a particular retailer remains same for training, validation and testing phase.
The bot only accepts invoice’s in the form of Images, PDF’s, and TXT.
The bot needs to be trained for any new patterned invoice from any retailer.
The input invoice’s must be of good quality in order to generate accurate results.

## Slide 5
Activities and Deliverables​
Phases | Activities | Deliverables
Planning & Research | Understand and document key objectives​ for the project Document success criteria and what objectives are required in Phase 1 Review and document software’s functionalities already available in market Understand research paper in the area of our project. | Workable Project plan. Feasibility Report. ​
Design ​ | Design the schema for each different patterned invoice. Design Solution’s for known problem’s that could occur in implementation phase. Design architecture of the whole system. | Use case, Activity and Sequence diagram depicting the flow of the system. Flow of system using pseudocode.

## Slide 6
Activities and Deliverables Cont.​
Phases | Activities | Deliverables
Implement | Implement architecture of the system defined in the design phase. This includes implementing external schema, control layer and physical layer. | Workable System implemented. Component diagram.
Testing | Conduct unit test of each process and then test the system as whole. Conduct Alpha/Beta testing. | Test Results defining system bugs/errors if any.

## Slide 7
Activities and Deliverables Cont.​
Phases | Activities | Deliverables
Deployment | Release system into the production environment. | Deployment diagram. Real time system in production environment.
Maintenance | Provide maintenance for hassle free running of software and resolve issues if any arise. Get feedback and improve the system. | Issue Resolution (if bug occurs) Improved System.